**Meeting Minutes for Red Team (DevSquad Supreme)**

**Project Stage 3: Sprint 2, Review Meeting**

**Purpose:** Review this sprint as a team.

**Development Team:** Red Team (DevSquad Supreme)

**Date and Time:** 5:15PM – 11:30PM 4/19/2018

**Present:**

Peter Gardner: Developer

Brandon Townsend: Developer

Caleb Dinehart: Developer & Milestone Manager

Wesley Rogers: Developer

**Agenda:**

1. Finishing up the implementation.
2. Reflecting on the Sprint.
3. Determining which items must go back on the back log.

**Outcomes of Meeting:**

* **Reflection Notes:**
  + Keeping the communal change log was a very helpful. When one member was making a change to a class, they made note of what the change was in the change log. It made sure we didn’t have to backtrack to find the changes later.
  + We learned a lot about file systems and interaction with threads.
  + We gained a better understanding loose coupling and while it was a large amount refactoring but it helped our program out in the end. It also will make future changes easier to implement.
  + We did not need an interface for every entity class, we really only needed a few interfaces.
  + We realized that we tried to do a little too much in this sprint.
  + The feedback for the planning meeting minutes was very helpful for this sprint.
* **Items In Back Log Not finished this Sprint:**
  + Move Theme was not fully implemented.
  + Association and disassociation between Arguments and References is not fully implemented
  + Generate Citation is not fully implemented
  + Load Library is not implemented but works.
  + getArgAverage() needs more work.
  + Version ID not implemented.